Professional Services Invoice & Deliverable Effort Report

TUES University Public Web Portal & Admissions System

Executive Commercial Invoice & Business Deliverable Report:
Portal Modernization, CMS Content Management, Admissions Intake & Multilingual Public Experience

Document Reference: INV-EFF/TUES-PORTAL/2026/09/001

Date of Issuance: September 09, 2026

Project Title: TUES University Public Web Portal & Admissions System

Contract / PO Reference: [File]

Service Provider: [Person]

Client Organization: [Place]

Target Executive Audience: University Steering Committee, Rectorate, Dean's Council, Finance Directorate, and IT Leadership

Total Delivered Effort: 35.0 Man-Days (280 Professional Engineering Hours)

Scope Note: This document covers Module 1 only — the tues-landing-page repository. EduHub LMS and the Academic Journal platform are separate deliverables.

Milestone Completion: Core portal delivered; CMS operational; remaining items documented in Appendix A.

# 1. Executive Billing Summary & Commercial Schedule

## 1.1 Executive Summary

This document represents the formal Commercial Invoice and Business Deliverable Report submitted for the TUES University Public Web Portal. It provides institutional leadership with an executive-level account of the business objectives, operational workflows, and strategic value delivered for the public-facing digital presence and admissions intake system.

The scope encompassed the complete conceptualization, branding, user experience design, software development, CMS integration, multilingual localization, quality verification on a managed staging environment, and packaging for handoff to the university's deployment infrastructure.

## 1.2 Commercial Summary Recapitulation

| Indicator / Metric | Value / Status | Description / Notes |
| --- | --- | --- |
| Total Delivered Effort | 35.0 Man-Days (MD) | 100.0% Module 1 Contract Delivery |
| Productive Engineering Hours | 280.0 Hours | Standard 8h / Man-Day equivalent |
| Application Delivered | 1 Core Public Portal | Public website + JWT-protected CMS admin |
| Total Routes Configured | 155 Routes | 138 public, 15 admin, login, 404 |
| Total Page Components | 147 Page Files | Plus 3 feature-routed pages |
| Supported Languages | 4 (UZ / EN / RU / CN) | 48 locale JSON bundles + code fallbacks |
| CMS Admin Modules | 9 Functional Modules | Hero, news, events, programs, applications, newsletter, users |
| Delivery Status | Complete | Core portal and CMS modules delivered |
| Total Net Milestone Value | Fixed-Price Milestone | Net Amount as per Contract Schedule |

# 2. Strategic Business Value & Return on Investment (ROI)

For the university's executive leadership and finance committee, this investment delivers tangible institutional benefits across six primary dimensions:

Revenue Acceleration: 24/7 global admissions intake via the digital application portal, with applications routed to the CMS admin inbox.

Operational Efficiency: Self-service CMS for news, events, hero carousel, and study program content.

Global Reach: Four-language public experience (Uzbek, English, Russian, Chinese) with localized study program titles and curriculum.

Institutional Showcase: Interactive virtual campus tour (homepage Kuula embeds + Photo Sphere Viewer page at /virtual-tour).

Academic Transparency: Dynamic bachelor and master's degree catalogs with downloadable program PDFs and curriculum detail pages.

Statutory Accessibility: Floating accessibility widget with high-contrast, grayscale, inversion, font enlargement, and brightness/contrast controls.

# 3. Module 1: TUES University Public Web Portal & Admissions System

Delivered Effort: 35.0 Man-Days (280 Hours)
Target Beneficiaries: Prospective Students, Parents, International Partners, Alumni, Public Visitors, and University Communications Staff

## 3.1 Business Purpose

Transform the university's public digital identity into a comprehensive institutional showcase, driving international prospective student enrollments, centralizing campus communications, and providing staff with a modern content management workflow for news, events, and academic program information.

## 3.2 Business Features & Operational Capabilities

| Sub-Module Code | Feature / Capability Name | Business Objective & User-Facing Functionality | Effort |
| --- | --- | --- | --- |
| PORTAL-1.1 | Institutional Brand Identity & App Shell | Oxford Blue/Gold visual identity, responsive header with mega-dropdown navigation, dynamic breadcrumbs, site-wide search, floating language switcher (UZ/EN/RU/CN), and footer. | 6.0 MD |
| PORTAL-1.2 | Interactive Virtual Campus Tour | Homepage Kuula 360° embeds (3 collections) plus dedicated /virtual-tour page with Photo Sphere Viewer (linked nodes, gallery, custom tooltips). | 4.5 MD |
| PORTAL-1.3 | Digital Admissions 2025 Intake Portal | Application form with study program selection, identity fields, captcha protection, and admin applications inbox with status workflow. | 5.5 MD |
| PORTAL-1.4 | Academic Programs & Curriculum Showcases | Bachelor/masters hubs, CMS study programs (3 faculties, 37 programs), localized curriculum (509 courses), downloadable program PDFs. | 4.5 MD |
| PORTAL-1.5 | Executive Governance & Leadership Directory | Organizational structure org-chart pages, dean/vice-rector/department leader profiles, university departments hub. | 3.5 MD |
| PORTAL-1.6 | Internationalization & Global Grants | 30 routes under /internationalization/* covering teacher exchange, global scholarships (MEXT, Matsumae, Humphrey), minority support. | 4.0 MD |
| PORTAL-1.7 | Digital Newsroom & Events Calendar | Public news/events with date/category filters, CMS Tiptap editor, drag-and-drop ordering, event translations, newsletter management. | 4.0 MD |
| PORTAL-1.8 | Statutory Accessibility Toolbar (WCAG 2.1 AA) | Floating widget: high contrast, grayscale, inversion, font size (+/− 4 steps), brightness/contrast; settings persisted in localStorage. | 3.0 MD |
| SUBTOTAL | TUES PUBLIC WEB PORTAL | 155 Routes, 147 Pages, 4 Languages, 9 CMS Modules | 35.0 MD |

## 3.3 Technology Stack

| Layer | Technologies |
| --- | --- |
| Frontend | React 18, TypeScript 5, Vite 5 |
| Routing | React Router v6 (155 routes) |
| Styling | Tailwind CSS 3, Radix UI / shadcn |
| State / Data | TanStack React Query 5 |
| Internationalization | i18next, react-i18next (4 languages, 12 namespaces) |
| CMS Rich Text | Tiptap 3 (starter-kit, image, link, placeholder) |
| Virtual Tour | Photo Sphere Viewer 5 + Kuula embeds |
| Animation | GSAP 3 with ScrollTrigger |
| Backend Integration | REST API via VITE_API_BASE_URL, JWT auth for admin |
| Accessibility | Custom widget + open-accessibility library |

# 4. CMS Admin Console (Content Management Subsystem)

The portal includes a JWT-authenticated admin console (/admin/*) enabling non-technical staff to manage public content without developer intervention.

| Admin Module | Route | Capabilities |
| --- | --- | --- |
| Dashboard | /admin | Overview, quick actions, recent activity |
| Hero Management | /admin/hero | Carousel slides + background video/image, UZ/EN/RU translations |
| News Board | /admin/news | Drag-and-drop highlight ordering, article list |
| News Articles | /admin/news/articles | Tiptap editor, cover image, UZ/EN/RU tabs, category/display type |
| Events | /admin/events | Create/edit events, date/time/location/description, image upload, translations |
| Study Programs | /admin/study-programs | Faculty manager, program CRUD, curriculum editing, translations |
| Bachelor Programs | /admin/bachelor-programs | Full-time/correspondence program content editing |
| Applications | /admin/applications | Admissions inbox, status updates, applicant detail view |
| Newsletter | /admin/newsletter | Subscriber list management |
| User Provisioning | /admin/users | Admin account creation with role-based permissions |

# 5. Consolidated Effort Allocation & Role Accounting

| Solution Domain / Sub-Module | Delivered Effort (MD) | Allocation (%) |
| --- | --- | --- |
| PORTAL-1.1 Institutional Brand Identity & App Shell | 6.0 MD | 17.1% |
| PORTAL-1.2 Interactive Virtual Campus Tour | 4.5 MD | 12.9% |
| PORTAL-1.3 Digital Admissions 2025 Intake Portal | 5.5 MD | 15.7% |
| PORTAL-1.4 Academic Programs & Curriculum Showcases | 4.5 MD | 12.9% |
| PORTAL-1.5 Executive Governance & Leadership Directory | 3.5 MD | 10.0% |
| PORTAL-1.6 Internationalization & Global Grants | 4.0 MD | 11.4% |
| PORTAL-1.7 Digital Newsroom & Events Calendar | 4.0 MD | 11.4% |
| PORTAL-1.8 Statutory Accessibility Toolbar | 3.0 MD | 8.6% |
| TOTAL DELIVERED PROJECT EFFORT | 35.0 MD | 100.0% |

# 6. Formal Billing Sign-Off & Payment Remittance Details

## 6.1 Commercial Billing Summary

Total Delivered Professional Effort: 35.0 Man-Days (280 Productive Engineering Hours)

Contract Milestone: Public Web Portal Delivery & CMS Integration

Payment Terms: Net 14 Calendar Days from receipt of invoice

## 6.2 Corporate Bank Wire Remittance Details

Please remit funds to the service provider's designated corporate bank account:

Account Name: [Person]

Account Number: [File]

Beneficiary Bank: [Place]

Bank Branch: [Place]

SWIFT / BIC Code: [File]

Payment Reference: Invoice INV-EFF/TUES-PORTAL/2026/09/001

## 6.3 Formal Sign-Off

IN WITNESS WHEREOF, the undersigned authorized representatives hereby confirm and certify the accuracy and delivery of the professional engineering efforts detailed throughout this dossier:

|  | SUBMITTED BY (SERVICE PROVIDER) | RECEIVED & VERIFIED BY (CLIENT) |
| --- | --- | --- |
| Company | [Person] | [Place] |
| Signature | ___________________________ | ___________________________ |
| Name | [Person] | [Person] |
| Title | Managing Director / Lead Partner | Chief Information Officer / Vice Rector |
| Date | September 09, 2026 | September 09, 2026 |

# Appendix A — Remaining Work & Known Gaps

This appendix documents items identified during delivery that are outside the core Module 1 scope or pending client content/decisions.

## A.1 Navigation Links Without Pages (68 items)

The main navbar (About · Research · Admissions · News) and 22 Explore-more links are fully wired. The following 68 menu labels still resolve to # (no destination page):

| Location | Count | Examples |
| --- | --- | --- |
| Header social icons | 4 | Twitter, LinkedIn, Instagram, YouTube |
| Mobile menu extras | 3 | Community, Colleges, Journal |
| Explore more → University | 18 | License, Charter, Faculties, Open data, etc. |
| Explore more → Education | 4 | Course catalogue, Resources, Study plans, Syllabus |
| Explore more → Science | 4 | Seminars, Scientific journals, Expected conferences, Academic council |
| Explore more → Internationalization | 9 | International relations, grants hub, support center, etc. |
| Explore more → Student life | 1 | Contests |
| Explore more → Admission 2025 | 14 | Apply, FAQ, contract amounts, transfer info, etc. |
| Explore more → Information services | 6 | Latest news, video gallery, photo gallery, etc. |
| Explore more → Vacancies | 5 | Academic/admin/research positions, benefits |

Source: CLIENT_DELIVERY_STATUS.md — wiring controlled by src/config/topNavHubData.ts

## A.2 Virtual Tour — Remaining Items

Arrow SVG sizing refinement across breakpoints

Controls layout review (caption / gallery / navbar ordering)

Optional panorama asset optimization for low-end devices

## A.3 External System Links

EduHub LMS (/eduhub) and Journal links in the header point to external systems not included in this repository.

Distance learning Explore-more link opens https://lms.tues.uz/ in a new tab.

## A.4 Content Enrichment (Not Blocking)

Many routed pages exist with structural layout and i18n keys but may benefit from richer copy, images, or PDF attachments supplied by the university communications team. This is a content population task, not a development blocker.