Per-Feature Deliverable Reports

TUES University Public Web Portal & Admissions System

Module 1 — PORTAL-1.1 through PORTAL-1.8

Document Reference: INV-EFF/TUES-PORTAL-FEATURES/2026/09/001

Parent Report: INV-EFF/TUES-PORTAL/2026/09/001

Date of Issuance: September 09, 2026

Service Provider: [Person]

Client Organization: [Place]

Total Module 1 Effort: 35.0 Man-Days (280 Hours)

Features Documented: 8

# Table of Contents

| Code | Feature | Effort | Allocation |
| --- | --- | --- | --- |
| PORTAL-1.1 | Institutional Brand Identity & App Shell | 6.0 MD | 17.1% |
| PORTAL-1.2 | Interactive Virtual Campus Tour | 4.5 MD | 12.9% |
| PORTAL-1.3 | Digital Admissions 2025 Intake Portal | 5.5 MD | 15.7% |
| PORTAL-1.4 | Academic Programs & Curriculum Showcases | 4.5 MD | 12.9% |
| PORTAL-1.5 | Executive Governance & Leadership Directory | 3.5 MD | 10.0% |
| PORTAL-1.6 | Internationalization & Global Grants | 4.0 MD | 11.4% |
| PORTAL-1.7 | Digital Newsroom & Events Calendar | 4.0 MD | 11.4% |
| PORTAL-1.8 | Statutory Accessibility Toolbar (WCAG 2.1 AA) | 3.0 MD | 8.6% |
| TOTAL | All PORTAL features | 35.0 MD | 100.0% |

# PORTAL-1.1 — Institutional Brand Identity & App Shell

Document Reference: INV-EFF/TUES-PORTAL/PORTAL-1.1/2026/09/001

Parent Report: INV-EFF/TUES-PORTAL/2026/09/001

Delivered Effort: 6.0 MD (17.1% of Module 1)

Target Beneficiaries: All public visitors, prospective students, and university staff

## Business Purpose

Establish a prestigious, consistent digital identity for Termiz University of Economics and Service with responsive navigation, multilingual support, site-wide search, and an app shell that scales across 155 routes and 147 page components.

## Public Routes & URLs

The following routes are registered for this feature area:

/ — Homepage (hero, stats, news, programs, virtual tour preview)

/search — Site-wide search (news, events, study programs, static pages)

/about, /research, /admissions, /news — Primary navigation hub pages

TopNavSubPage dynamic routes: /about/:slug, /research/:slug, /admissions/:slug, /media/:slug

## Source Files & Components

Key implementation files in the tues-landing-page repository:

src/components/Header.tsx — Mega-menu navigation, search dialog, language switcher mount

src/components/Footer.tsx — Institutional links and contact blocks

src/config/topNavHubData.ts — Navigation hub URLs and Explore-more wiring

src/components/FloatingLanguageSwitcher.tsx — UZ / EN / RU / CN selector

src/pages/SiteSearchPage.tsx + src/lib/siteSearch.ts — Unified search index

src/lib/i18n.ts + public/locales/{uz,en,ru,zh}/ — 4 languages, 12 namespaces

src/App.tsx — 155 route definitions

## Capabilities Delivered

Oxford Blue / Gold brand palette applied site-wide via Tailwind theme

Desktop mega-dropdown menus for About, Research, Admissions, News columns

Explore-more accordion menu with 83 secondary navigation rows

Dynamic breadcrumb trails on detail pages (programs, news, events, education)

Floating language switcher with persisted locale (i18next)

Header search dialog with live results across news, events, and programs

Responsive mobile hamburger menu with accordion sections

GSAP scroll animations on homepage sections

## Known Gaps & Notes

Explore-more → University column (18 items) — all #

Explore-more → Internationalization column (9 items) — all #

Explore-more → Admission 2025 column (14 items) — all # (some routes exist under different nav paths)

## Effort Summary

| Field | Value |
| --- | --- |
| Feature Code | PORTAL-1.1 |
| Feature Name | Institutional Brand Identity & App Shell |
| Delivered Effort | 6.0 MD |
| Allocation (% of 35 MD) | 17.1% |
| Public Routes Listed | 4 |
| Admin Routes | 0 |
| Source Files Referenced | 7 |
| Capabilities Delivered | 8 |

# PORTAL-1.2 — Interactive Virtual Campus Tour

Document Reference: INV-EFF/TUES-PORTAL/PORTAL-1.2/2026/09/001

Parent Report: INV-EFF/TUES-PORTAL/2026/09/001

Delivered Effort: 4.5 MD (12.9% of Module 1)

Target Beneficiaries: Prospective students, parents, international partners

## Business Purpose

Provide an immersive digital campus experience allowing remote visitors to explore TUES facilities before visiting in person, supporting international recruitment and open-day marketing.

## Public Routes & URLs

The following routes are registered for this feature area:

/virtual-tour — Full-screen Photo Sphere Viewer tour page

/ (homepage) — Virtual Tour section with Kuula 360° embeds

## Source Files & Components

Key implementation files in the tues-landing-page repository:

src/pages/VirtualTourPage.tsx — Photo Sphere Viewer with VirtualTour + Gallery plugins

src/components/VirtualTour.tsx — Homepage Kuula embed section (3 collections)

src/config/virtualTourContent.ts — Kuula collection URLs (Medicine, Campus, Med Hub)

src/pages/virtual-tour-overrides.css — Custom PSV styling

public/virtual-tour/ — Local equirectangular panorama assets

## Capabilities Delivered

Homepage: 3 Kuula 360° collections (Medicine, Campus, Med Hub) with tab switcher

Dedicated /virtual-tour page: Photo Sphere Viewer with linked panoramic nodes

Gallery plugin for thumbnail navigation between tour nodes

Custom first-load animated loader (7-ball animation)

Custom arrow-hover tooltip cards with image, title, and caption

Performance optimizations: disabled preload, reduced antialias, lower resolution

Layout sits below site header; full viewport under navbar

## Known Gaps & Notes

Homepage Kuula embeds use external Kuula.co URLs (3 collections)

PSV page uses Poly Haven CC0 demo assets — may be swapped for real campus photography

## Effort Summary

| Field | Value |
| --- | --- |
| Feature Code | PORTAL-1.2 |
| Feature Name | Interactive Virtual Campus Tour |
| Delivered Effort | 4.5 MD |
| Allocation (% of 35 MD) | 12.9% |
| Public Routes Listed | 2 |
| Admin Routes | 0 |
| Source Files Referenced | 5 |
| Capabilities Delivered | 7 |

# PORTAL-1.3 — Digital Admissions 2025 Intake Portal

Document Reference: INV-EFF/TUES-PORTAL/PORTAL-1.3/2026/09/001

Parent Report: INV-EFF/TUES-PORTAL/2026/09/001

Delivered Effort: 5.5 MD (15.7% of Module 1)

Target Beneficiaries: Prospective students, admission office staff

## Business Purpose

Enable 24/7 digital application intake for prospective students with structured data collection, anti-bot protection, and an admin inbox for admission staff to review and update application status.

## Public Routes & URLs

The following routes are registered for this feature area:

/admission-2025/apply — Primary application form

/admission-2025/faq — Admissions FAQ

/admission-2025/contract-amounts — Contract amounts and tuition

/admission-2025/contacting-admission — Contact information

/admission-2025/transfer-of-studies — Transfer information

/admin/applications — Staff applications inbox

## Admin CMS Routes

/admin/applications

## Source Files & Components

Key implementation files in the tues-landing-page repository:

src/pages/StudyProgramApplyPage.tsx — Application page wrapper

src/components/StudyProgramApplicationForm.tsx — Multi-field form with validation

src/pages/admin/AdminApplications.tsx — Admin inbox with status workflow

src/api/client.ts — ApplicationSubmitPayload + captcha API

src/api/adminClient.ts — applications.list, updateStatus

## Capabilities Delivered

Application fields: full name, citizenship, phone, passport, JSHSHIR, study type, program selection

Captcha challenge anti-bot protection on submit

Form validation via react-hook-form + zod

Admin inbox: list, filter, and update status (new / contacted / rejected / enrolled)

Supporting admission pages: FAQ, contract amounts, transfer info, contacting admission

## Known Gaps & Notes

Explore-more → Admission 2025 column not fully wired to existing routes

## Effort Summary

| Field | Value |
| --- | --- |
| Feature Code | PORTAL-1.3 |
| Feature Name | Digital Admissions 2025 Intake Portal |
| Delivered Effort | 5.5 MD |
| Allocation (% of 35 MD) | 15.7% |
| Public Routes Listed | 6 |
| Admin Routes | 1 |
| Source Files Referenced | 5 |
| Capabilities Delivered | 5 |

# PORTAL-1.4 — Academic Programs & Curriculum Showcases

Document Reference: INV-EFF/TUES-PORTAL/PORTAL-1.4/2026/09/001

Parent Report: INV-EFF/TUES-PORTAL/2026/09/001

Delivered Effort: 4.5 MD (12.9% of Module 1)

Target Beneficiaries: Prospective students, academic deans, program coordinators

## Business Purpose

Present the university's full academic offering — bachelor (full-time and correspondence), master's degrees, and CMS-managed study programs — with localized curriculum detail and downloadable program PDFs.

## Public Routes & URLs

The following routes are registered for this feature area:

/programs — Study programs listing (CMS-backed)

/admissions/study-programs/:programId — CMS study program detail

/education/bachelor — Bachelor hub

/education/bachelor/:track — Full-time or correspondence track listing

/education/bachelor/:track/programs/:programNo — Bachelor program detail + PDF download

/education/masters — Master's degree listing

/education/masters/programs/:programNo — Master's program detail + PDF download

/education/qualification-requirements — Qualification requirements

/education/bachelor/international-foundation-year — Foundation year

/admin/study-programs, /admin/study-programs/:id/edit — CMS study programs

/admin/bachelor-programs, /admin/bachelor-programs/:id/edit — CMS bachelor programs

## Admin CMS Routes

/admin/study-programs

/admin/study-programs/:programId/edit

/admin/bachelor-programs

/admin/bachelor-programs/:id/edit

## Source Files & Components

Key implementation files in the tues-landing-page repository:

src/pages/BachelorHubPage.tsx, BachelorTrackPage.tsx, BachelorFullTimeProgramDetailPage.tsx

src/pages/MastersDegreePage.tsx, MastersDegreeProgramDetailPage.tsx

src/pages/StudyProgramDetailPage.tsx, StudyProgramDetailView.tsx

src/components/Programs.tsx, StudyProgramsSection.tsx, ProgramListingLinkRow.tsx

src/data/bachelor-full-time-programs.json, bachelor-correspondence-programs.json

src/data/mastersDegreePrograms.ts

src/data/studyPrograms/ + studyProgramsCurriculum.ts (509 courses, 14 groups)

src/lib/educationProgramPdf.ts — PDF href helpers

public/documents/bachelor/{track}/{cipher}.pdf, public/documents/masters/{code}.pdf

src/lib/localizeStudyPrograms.ts — Localized program titles per locale

## Capabilities Delivered

Bachelor catalog: 27 full-time + 13 correspondence programs with cipher codes

Master's catalog: 12 specialty programs with specialty codes

CMS study programs: 3 faculties, 37 programs, curriculum editor with UZ/EN/RU translations

Localized curriculum: 509 courses across 14 groups in 4 languages

Program detail pages: duration, credits, qualification, overview, PDF download

Program listing rows: title link + download icon + arrow navigation

Faculty manager in admin for organizing programs by faculty

## Known Gaps & Notes

4 Explore-more Education labels not wired despite bachelor hub existing at /education/bachelor

## Effort Summary

| Field | Value |
| --- | --- |
| Feature Code | PORTAL-1.4 |
| Feature Name | Academic Programs & Curriculum Showcases |
| Delivered Effort | 4.5 MD |
| Allocation (% of 35 MD) | 12.9% |
| Public Routes Listed | 11 |
| Admin Routes | 4 |
| Source Files Referenced | 10 |
| Capabilities Delivered | 7 |

# PORTAL-1.5 — Executive Governance & Leadership Directory

Document Reference: INV-EFF/TUES-PORTAL/PORTAL-1.5/2026/09/001

Parent Report: INV-EFF/TUES-PORTAL/2026/09/001

Delivered Effort: 3.5 MD (10.0% of Module 1)

Target Beneficiaries: University leadership, deans, public stakeholders

## Business Purpose

Publish official leadership profiles, organizational structure, and department directories for transparency and stakeholder communication.

## Public Routes & URLs

The following routes are registered for this feature area:

/about — About hub with leadership and governance links

/about/student-council, /about/new-scientific-council, /about/womens-affairs-advisory-committee

/university-departments — Departments hub

/university-departments/first-vice-rector-academic-affairs

/university-departments/dean-economics-information-technology

/university-departments/dean-pedagogy-social-humanities

/university-departments/dean-medicine

/university-departments/profile/:leaderId — Dynamic leader profile

/university-faculties, /university-faculties/medicine, etc.

Organizational structure pages under /about

## Source Files & Components

Key implementation files in the tues-landing-page repository:

src/pages/UniversityDepartmentsPage.tsx, UniversityFacultiesPage.tsx

src/pages/DepartmentLeaderProfilePage.tsx

src/data/organizationalLeaderProfiles/ — Leader profile data

src/config/organizationalStructureOrgChartTree.ts — Org chart tree

src/pages/StudentCouncilPage.tsx, NewScientificCouncilPage.tsx, WomensAffairsCommitteePage.tsx

## Capabilities Delivered

University departments hub with dean and vice-rector profile pages

Dynamic leader profile pages by leaderId slug

Faculty detail pages (Medicine, Pedagogy, Economics & IT)

Student Council, Scientific Council, Women's Affairs Committee content pages

Organizational structure org-chart visualization

Accreditation registry pages (INTEAS, WDOMS)

## Known Gaps & Notes

Many University Explore-more labels duplicate routes that exist elsewhere but are not cross-linked

## Effort Summary

| Field | Value |
| --- | --- |
| Feature Code | PORTAL-1.5 |
| Feature Name | Executive Governance & Leadership Directory |
| Delivered Effort | 3.5 MD |
| Allocation (% of 35 MD) | 10.0% |
| Public Routes Listed | 10 |
| Admin Routes | 0 |
| Source Files Referenced | 5 |
| Capabilities Delivered | 6 |

# PORTAL-1.6 — Internationalization & Global Grants

Document Reference: INV-EFF/TUES-PORTAL/PORTAL-1.6/2026/09/001

Parent Report: INV-EFF/TUES-PORTAL/2026/09/001

Delivered Effort: 4.0 MD (11.4% of Module 1)

Target Beneficiaries: International students, faculty on exchange, grant applicants

## Business Purpose

Showcase the university's international partnerships, teacher exchange programs, global scholarship directories, and international conference participation to support global recruitment and research visibility.

## Public Routes & URLs

The following routes are registered for this feature area:

/internationalization/international-grants — Grants hub

/internationalization/international-grants/mext-japan-2026

/internationalization/international-grants/japan-matsumae-foundation

/internationalization/international-grants/hubert-h-humphrey-fellowship

/internationalization/international-support-center — Support center hub

/internationalization/advanced-training-foreign-teachers — Training programs hub

/internationalization/professional-development-education-choir — Choir exchange hub

/internationalization/international-conferences — Conferences hub (+ 8 detail routes)

/internationalization/department-international-relations-employees — Staff directory

30+ routes total under /internationalization/*

## Source Files & Components

Key implementation files in the tues-landing-page repository:

src/pages/InternationalGrantsPage.tsx, InternationalSupportCenterPage.tsx

src/pages/AdvancedTrainingForeignTeachersPage.tsx

src/pages/ProfessionalDevelopmentEducationChoirPage.tsx

src/pages/InternationalConferencesPage.tsx

src/pages/DepartmentInternationalRelationsEmployeesPage.tsx

Multiple detail pages for grants, conferences, and exchange programs

## Capabilities Delivered

International grants directory: MEXT Japan, Matsumae Foundation, Humphrey Fellowship

International support center with about page

Advanced training programs for foreign teachers (FZU, South Korea, Guangzhou visits)

Professional development choir exchange (Indonesia, Turkey, Medipol programs)

International conferences listing with 8 individual conference detail pages

Department of International Relations employee directory with role profiles

All content localized via i18n locale files and code defaults

## Known Gaps & Notes

Internationalization Explore-more menu not wired to existing /internationalization/* routes

## Effort Summary

| Field | Value |
| --- | --- |
| Feature Code | PORTAL-1.6 |
| Feature Name | Internationalization & Global Grants |
| Delivered Effort | 4.0 MD |
| Allocation (% of 35 MD) | 11.4% |
| Public Routes Listed | 10 |
| Admin Routes | 0 |
| Source Files Referenced | 6 |
| Capabilities Delivered | 7 |

# PORTAL-1.7 — Digital Newsroom & Events Calendar

Document Reference: INV-EFF/TUES-PORTAL/PORTAL-1.7/2026/09/001

Parent Report: INV-EFF/TUES-PORTAL/2026/09/001

Delivered Effort: 4.0 MD (11.4% of Module 1)

Target Beneficiaries: Public relations staff, prospective students, campus community

## Business Purpose

Provide a self-service digital newsroom and events calendar allowing communications staff to publish university news, press releases, and event schedules without developer involvement.

## Public Routes & URLs

The following routes are registered for this feature area:

/news — News listing with search, category filter, date sort

/news/:slug — News article detail

/events — Events listing

/events/:id — Event detail with description

/admin/news — News board (highlight ordering)

/admin/news/articles — Article editor (Tiptap)

/admin/events — Events CMS

/admin/newsletter — Newsletter subscribers

## Admin CMS Routes

/admin/news

/admin/news/articles

/admin/events

/admin/newsletter

## Source Files & Components

Key implementation files in the tues-landing-page repository:

src/pages/NewsEventsPage.tsx, NewsDetailPage.tsx

src/pages/EventsPage.tsx, EventDetailPage.tsx

src/components/NewsEvents.tsx — Homepage news/events section

src/pages/admin/AdminNewsBoard.tsx, AdminNews.tsx

src/pages/admin/AdminEvents.tsx

src/components/admin/ArticleEditor.tsx — Tiptap rich-text editor

src/lib/newsDateUtils.ts — Date normalization and sortNewsByDate

src/api/client.ts — contentApi.news.list (newest-first default)

## Capabilities Delivered

Public news: hero carousel (highlight articles), grid listing, search, category filter, date sort

Public events: card listing, detail page with date/time/location/description

CMS news: Tiptap article editor, cover image upload, UZ/EN/RU translation tabs

CMS news board: drag-and-drop highlight ordering (max 5 highlights)

CMS events: create/edit with title, date, time, location, description, image, translations

Newsletter subscriber list in admin

Presigned media upload for hero, news, and event images

News sorted by publication date (newest first) on public page

## Known Gaps & Notes

Explore-more Information services: Latest news, video/photo gallery — still # (routes exist at /news, /media/*)

## Effort Summary

| Field | Value |
| --- | --- |
| Feature Code | PORTAL-1.7 |
| Feature Name | Digital Newsroom & Events Calendar |
| Delivered Effort | 4.0 MD |
| Allocation (% of 35 MD) | 11.4% |
| Public Routes Listed | 8 |
| Admin Routes | 4 |
| Source Files Referenced | 8 |
| Capabilities Delivered | 8 |

# PORTAL-1.8 — Statutory Accessibility Toolbar (WCAG 2.1 AA)

Document Reference: INV-EFF/TUES-PORTAL/PORTAL-1.8/2026/09/001

Parent Report: INV-EFF/TUES-PORTAL/2026/09/001

Delivered Effort: 3.0 MD (8.6% of Module 1)

Target Beneficiaries: Users with visual impairments, elderly visitors, compliance auditors

## Business Purpose

Provide one-click accessibility controls meeting government accessibility compliance requirements, ensuring the portal is usable by people with diverse visual needs.

## Public Routes & URLs

The following routes are registered for this feature area:

Global — FloatingAccessibilityButton mounted in App.tsx on all public pages

/student-life/facilities-for-disabled — Dedicated accessibility information page

## Source Files & Components

Key implementation files in the tues-landing-page repository:

src/components/FloatingAccessibilityButton.tsx — Main accessibility widget

src/pages/FacilitiesForDisabledPage.tsx — Facilities for disabled students page

package.json — open-accessibility dependency

## Capabilities Delivered

Floating accessibility button on all public pages

Text size enlargement/reduction (+/− 4 steps)

High contrast mode toggle

Grayscale mode toggle

Color inversion toggle

Brightness adjustment (+/− 3 steps)

Contrast adjustment (+/− 3 steps)

Reset all settings to default

Settings persisted in browser localStorage

Dedicated /student-life/facilities-for-disabled information page

## Known Gaps & Notes

Automated accessibility audit report not included in delivery documentation

## Effort Summary

| Field | Value |
| --- | --- |
| Feature Code | PORTAL-1.8 |
| Feature Name | Statutory Accessibility Toolbar (WCAG 2.1 AA) |
| Delivered Effort | 3.0 MD |
| Allocation (% of 35 MD) | 8.6% |
| Public Routes Listed | 2 |
| Admin Routes | 0 |
| Source Files Referenced | 3 |
| Capabilities Delivered | 10 |

# Formal Sign-Off

IN WITNESS WHEREOF, the undersigned confirm delivery of the features detailed throughout this document:

|  | SERVICE PROVIDER | CLIENT |
| --- | --- | --- |
| Signature | ___________________________ | ___________________________ |
| Name | [Person] | [Person] |
| Title | Lead Developer | Project Owner / CIO |
| Date | September 09, 2026 | ___________________________ |